Project Planning

| # Date | # 30 September 2026 |
| --- | --- |
| # Team ID | # SWTID-2026-4684 |
| # Project Title | # AI BlogNest API |

# Project Planning

# Goal

Develop a modular secure REST API combining blog content management with AI-assisted generation and summarization.

| Phase | Activities | Output |
| --- | --- | --- |
| Ideation | Problem study, brainstorming, objectives | Project concept |
| Requirements | Functional/non-functional and technology requirements | Requirement specification |
| Design | Architecture, ER/data model, MVC, API flow | Design |
| Development | Server, routes, controllers, models, database | Working backend |
| AI Integration | Generation and summarization | AI services |
| Security | JWT, RBAC, bcrypt, validation | Protected API |
| Testing | Registration, login, blogs and AI APIs | Test evidence |
| Documentation | Technical/project documentation | Final package |

# Task Allocation

| Area | Responsibility |
| --- | --- |
| Backend/API | Server, routes, controllers, services |
| Database | MongoDB, Mongoose and schemas |
| Security | JWT, RBAC, bcrypt and validation |
| AI | Gemini generation and summarization |
| Testing | Postman/ThunderClient |
| Documentation | Requirements, diagrams and reports |

# Schedule

| Week | Planned Work |
| --- | --- |
| 1 | Problem study and requirements |
| 2 | Architecture and data model |
| 3 | Backend and database |
| 4 | Authentication and security |
| 5 | AI integration |
| 6 | Testing, fixes and documentation |